## Project summary

Create a beautiful, responsive website for a hairstylist that showcases a catalog of hairstyles and enables customers to book appointments and pay by credit card to confirm bookings. Money is refunded to the card if the appointment is canceled. The initial launch (MVP) focuses on a polished UI and a single core workflow: bookings without double-booking conflicts + payments. Additional features will be rolled out after the MVP.

### Goals

- Showcase the stylist's work with a high-quality, visual catalog.

- Let customers check availability and book an appointment with no scheduling conflicts.

- Collect a credit-card payment at booking to confirm the appointment (refund on cancellation).

- Provide a simple way for customers to email the stylist directly.

- Mobile-first, visually rich, fast and accessible.

### Target users

- New clients searching for inspiration and to book their first appointment.

- Returning clients who want to book quickly.

- The stylist / admin who manages availability and views bookings.

## MVP scope — features included

Customer-facing

- Home page with hero, short description and CTA (Book now).

- Catalog / Gallery of hairstyles (grid of cards with filters: service type, length, price range, tags). Each card shows images, description, estimated duration, price, and a "Book" button.

- Service detail page (carousel of photos, description, duration, price, options/add-ons, "Book").

- Booking flow (core):

  - Customer selects service and preferred date/time using the calendar UI.

  - System shows available slots (no conflicts) and allows selection.

  - Customer enters contact details (name, email, phone).

  - Customer pays via credit card (Stripe) to confirm the booking.

  - Confirmation screen + email to customer and stylist.

- Calendar & availability view for customers (show next available slots) and a simplified admin calendar for the stylist to view bookings.

- Payment handling: Stripe integrated. Charge card at booking; if appointment is canceled, refund the charge.

- Email contact: a visible "Email" or contact form that sends an email directly to the stylist (admin email). Confirmation/cancellation emails are templated.

- Admin panel (minimal): stylist can view bookings, cancel, mark as completed, and configure weekly availability/time-off.

Non-functional (MVP)

- Responsive and accessible

- Fast load times and mobile-first UX.

- Secure payments

## Out-of-scope for MVP (Optional for later)

- Social logins, user accounts/profile history

- Loyalty points, subscriptions, gift cards, waitlist, multi-stylist schedules.

## Booking & payment flow (user story)

- Sarah visits the catalog and picks "French curls — 60 min — $60".

- She clicks "Book" and picks a date/time using the calendar. System displays only free slots.

- She fills in name, email, phone and proceeds to payment.

- On successful card payment via Stripe, booking is saved and confirmation email sent both to Sarah and stylist.

- If Sarah cancels (via cancel link in email or Stylist), the system automatically issues a refund to her card and sends a cancellation email to Sarah and Stylist.

## UI Requirements (detailed)

Branding & assets (from stylist)

- High-resolution logo (SVG if possible).

- Primary & secondary brand colors and 1–2 preferred fonts.

- High-quality photos of hairstyles — ideally square & portrait shots.

- Short bio and business hours, location, cancellation/refund policy text.

Error states & edge cases

- If slot already taken during checkout: show friendly message and show next available slots.

- Payment failures: clear error with retry option.

- Refund processing indication: show "Refund in process" then confirmation when complete.

## Acceptance criteria (how the client will accept the MVP)

- The website displays the catalog with images and service details.

- Customers can successfully book and pay (test booking + card) and receive confirmation email.

- System prevents double-booking (no two bookings for the same slot).

- Stylist can view bookings in admin calendar and cancel a booking which triggers a refund.

- Responsive on phone/tablet/desktop and meets basic accessibility rules.

## Items we need from the client before design begins

- Logo, brand colors, preferred fonts.

- At least 12 hairstyle photos (good quality) and short captions.

- Services list with price & estimated duration for each.

- Business hours and working days, cancellation policy, contact email.

## Deliverables (MVP)

- Fully responsive website with catalog, booking, Stripe payments, email notifications.

- Minimal admin interface to view and cancel bookings & configure availability.

- Documentation: how to update services, handle refunds, and basic admin guide.

- 30 days of post-launch bug fix support.